## Slide 1: Introduction to the Personal Software Process Lecture #7
Software Engineering Institute
Carnegie Mellon University
Pittsburgh, PA 15213
Sponsored by the U.S. Department of Defense

## Slide 2: The Software Process
A defined software process provides
  an orderly approach for doing the work
  a framework for measuring your work
  a basis for planning future jobs
When you gather data on your work, you can use these data to plan your future jobs.
By planning and tracking each program you develop, you will be better able to
  estimate and plan future work
  complete your work on time

## Slide 3: The Project Plan Summary
The project plan summary contains spaces for
  planning the job in advance
  recording the size of the finished job
  recording the time spent by project phase
To plan a new job, you assume that
  the minutes/LOC for the new job will be the same as the previous jobs
  the time you spend by phase will be distributed in the same way as in the past
When you are done, record your actual time and time distribution.

## Slide 4: Exercise #1
Complete the plan portion of the Project Plan Summary in the handout. Only complete the unshaded parts of the form
Use the data in the program 8 summary as well as the data supplied in the handout.
In doing this, assume that
  the minutes/LOC on the new program will be the same as shown in program 8 To Date
  the percent of time spent by phase will be the same as in program 8 To Date

## Slide 5: Exercise #1 Answer

## Slide 6: An Exercise - 2
Complete the unshaded actual and To Date entries on the Project Plan Summary form.
To complete the To Date entries
  Total the Actual time on the new project and the To Date time on the previous project.
  Do this for every phase and for the total.
To complete the To Date % entries
  Take the % each To Date phase is of the To Date Total.
  Enter this % for each To Date % phase.
  The To Date % entries should add to 100%.

## Slide 7: Exercise #2 Answer

## Slide 8: Assignment #7
Use the updated Project Plan Summary for planning and reporting the data on the next program you write.
Continue to turn in the Weekly Time Summaries and any Time Recording Log pages you have not turned in.
Read Chapters 11 and 12.
  There will be a quiz on this material.
  As part of the quiz, you will enter defect data in a plan summary.